## Slide 1
Federal Aviation
Administration
SID/STAR/SIAP Implementations August 12, 2021
Florida Metroplex
National Air Traffic
Controllers
Association

## Slide 2: Agenda
Project Status
April 22, 2021 Implementation
August 12, 2021 Implementation
Traffic Management
Next Steps
How You Can Assist

## Slide 3: Florida Project Status
Successful publication and implementation 37procedures on April 22, 2021
  SIDs and STARs primarily serving MCO satellite and TPA/PIE area airports
  T-Routes serving southern Florida
  MCO SIAPs
Preparing for much larger August 12, 2021 implementation

## Slide 4: April 22, 2021 Implementation
54 procedures published, 37 implementations
    17 procedures NOTAMd NA until August 12, 2021
    Post implementation review resulted in minor changes to SIDs, STARs and T-Routes to increase efficiencies
      SID and STAR amendments planned for December 2, 2021 publication
      T-Route amendments planned for May, 2022 publication

## Slide 5: August 12, 2021 Implementation
77 procedures will be published and implemented
  Additional 17 procedures NOTAMd NA in April will be implemented (94 total)
    SIDs, STARs, SIAPs and airspace changes included for major airports in southern Florida
      RNAV and Conventional procedures included

## Slide 6: August 12, 2021 Implementation
Florida Metroplex coordinating implementation activities:
  Flight Checks
  Training
  LOA/SOP amendments
  Automation
  Preferential Routings
  Contingency Plans
  Implementation Go Team planning
    Includes Industry participation

## Slide 7: Traffic Management
Coordination with Command Center
  Data indicates traffic levels increasing to pre National Health Crisis levels
  All facilities reviewing arrival/departure rates and expected demand
  Goal is to provide support for controller familiarization of procedures and new traffic flows while minimizing impact on the NAS

## Slide 8: Next Steps
Florida Metroplex will present more detailed graphics of new procedures during Flight Planners July and August meetings.
Stitching Document will be included

## Slide 9: What You can Do
Share this briefing with others
  Share inside your organization, with subsidiaries and Express carriers
Provide feedback and instructions
  Help identify issues/mitigations
Utilize the Virtual Go-Team on Thursday 8/12/2021
  Open conference bridge staffed by subject matter experts available to address any ATC issues
  Open conference bridge (TBD)
    888-924-3230 (direct 609-916-1975): passcode 817568

## Slide 10: Christian Karns christian.karns@natca.net Vicki Turner vicki.turner@faa.gov